| PROJECT CHARTER |  |  |
| --- | --- | --- |
| Project Name | HOLDHOUSE |  |
| Date Produced | 26th January 2026 |  |
| Project Goals | Providing autonomy for home workers / labourers, even the ones with less experience, to maintain a budget friendly approach for the customers and better financial opportunities for the workers. |  |
| Project Objectives | > Create a platform where workers submit their skills’ information instead of multiple resumes for multiple skills. > Let the customers put in the job they need to get done with a reasonable price and then let the worker, willing to do this job, to either accept the job or try to negotiate the price. > Maintaining a trustworthy and reliable relation amongst users and workers to have competitive rates than the big players’ market. > Get reviews on workers’ profiles after a job is done, to ensure better performance and improved efficiency of the platform. |  |
| Project Budget | Currently, the budget allocated is $0, as no finance has been discussed yet for the project. |  |
| Project Sponsor | Dr. Tim Maciag, Faculty of Engineering & Applied Sciences, UofR |  |
| Project Manager | Chiemego Emmanuel Nwokolo |  |
| Additional Key Project Stakeholders |  |  |
| Internal stakeholders: > Chiemego Emmanuel Nwokolo – Project manager & full stack developer (backend) > Ali Abdullah – Assistant manager & developer (frontend) > Nyabijek Gatdet – Product designer & developer (frontend and backend) > Chinedu Godswill Nwoye – Product tester & developer (frontend and backend) External stakeholders: > Users (Public) - Posting jobs or services needed with descriptions > Workers (Labourers) - Accepting gigs and provide skilled services |  |  |
| Overall Project Milestones |  | Dates |
| 1st - Project Initialization 2nd - Project Prerequisites & System Design 3rd - Project Progress Scrum / Check-in 4th - Project Delivery & Closing |  | 28th January 2026 04th March 2026 18th March 2026 08th April 2026 |
| Overall Project Risks |  |  |
| > Understanding and deciding upon budget allocation for the project > Limited knowledge about backend and frontend activities for development > Ensuring the safety of workers by insurances and / or genuine customer base > Finding authentic sources to verify workers’ background checks > Guaranteed success in the big players’ market due to competitive prices > Maintaining and updating the product with respect to current requirements |  |  |