| STAKEHOLDER ENGAGEMENT PLAN |  |  |
| --- | --- | --- |
| Project Name | HOMEGIGS |  |
| Name | About the Stakeholder | How to Engage the Stakeholder |
| Users | The users represent individuals seeking flexible gig-based home service work and home-owners looking to post short-term tasks. They are responsible for performing usability testing of MVPs at the scheduled sprint review. | Pay close attention: The team will conduct structured usability testing sessions where users will perform key tasks such as browsing gigs and applying for jobs. Observations from these sessions will help identify usability issues and areas for improvement. After testing, feedback will be collected from users through discussions and a questionnaire to better understand their experience with the platform and guide final refinements to the application. |
| Timothy Maciag | Tim acts as both the client and the evaluator. He is responsible for defining the project guidelines and deliverable expectations for each sprint/activity. | Provide information: This stakeholder will be engaged by providing regular updates on project progress during sprint/activity submissions and review sessions. The team will present prototypes, documentation, and development updates to demonstrate progress and ensure alignment with the project’s expectations. Feedback from the professor will be considered to improve the system and ensure the project remains on track throughout the development process. |
| Chiemego Emmanuel Nwokolo | Project manager and fullstack developer (backend) | Meet requirements: The Project manager will be engaged by ensuring the team follows the project plan, sprint goals, and milestone deadlines. |
| Ali Abdullah | Assistant manager and developer (frontend) | Monitor: The assistant manager and frontend developer will be monitored through regular progress updates and team check-ins. Their progress will be tracked to make sure tasks are completed according to the project milestones. |
| Nyabijek Gatdet | Project designer and developer (frontend and backend) | Monitor: The project designer and developer will be monitored through regular team meetings and progress updates during the development process. Their progress will be tracked to make sure tasks are completed according to the project milestones. |
| Chinedu Godswill Nwoye | Project tester and developer (frontend and backend) | Monitor: The project tester and developer will be monitored through regular progress updates and team discussions during development. Their progress will be tracked to make sure tasks are completed according to the project milestones. |